 Cheddleton Footpaths 2026             (includes outstanding work from 2025)
	 Path No
	Map
	Date of Inspection
	Comments
	Materials Reqd
	Status
C = completed

	1
	5,6
	8/5/26SR
	Ok
	
	

	2
	2
	
	
	
	

	2
	5,6
	8/5/26SR
	Ok
	
	

	3
	5
	8/5/26
	Ok
	
	

	4
	5
	
	
	
	

	5
	6
	15/3/26SR
8/5/26
	Ok
Ok
	
	

	6
	5
	15/3/26SR
8/5/26SR
	Ok
Ok
	
	

	7
	6
	8/5/26SR
	Ok
	
	

	8
	6
	
	
	
	

	9
	6
	15/3/26SR
	Ok
	
	

	10
	6
	15/3/26SR
	Ok
	
	

	11
	5
	8/5/26SR
	Ok
	
	

	11
	8
	
	
	
	

	12
	5
	8/5/26SR
	OK
	
	

	13
	5
	8/5/26SR
	Ok
	
	

	14 (bridle)
	5
	
	
	
	

	15
	5
	
	
	
	

	16
	5
	8/5/26SR
	OK
	
	

	17
	3,4,5,6
	
	
	
	

	18
	3,4
	21/3/26SR
	Ok
	
	

	19
	4
	
	
	
	

	20
	6
	
	
	
	

	21
	3,6
	21/3/26SR
	Ok
	
	

	22
	3,6
	15/3/26SR
	Ok
	
	

	23
	7
	
	
	
	

	24
	7,8,9
	8/5/26SR
	OK
	Information board installed at butter cross
	C11/2/26

	25
	8,9
	
	
	
	

	26
	7,8
	1/26 member of public
	Finger post sawn through
	New finger post
	C23/1/26

	27
	8
	
	
	
	

	28
	8,9
	
	
	
	

	29
	8
	
	
	
	

	30
	7,8
	
	
	
	

	31
	7,8
	
	
	
	

	32a
	8
	
	
	
	

	32b (bridle)
	8
	
	
	
	

	33
	7
	
	
	
	

	34
	9
	
	
	
	

	35 (bridle)
	8
	
	
	
	

	36a
	8
	
	
	
	

	36b (bridle)
	8
	
	
	
	

	36c (bridle)
	8
	
	
	
	

	37
	8
	
	
	
	

	38
	7
	15/1/25IM/MB


31/1/25IM/MB



12/12/25IM



12/12/25IM

	3 fallen trees need felling in woods (not on footpath) 
2 handrail posts rotten
 Additional handrailing reqd at Red Lion end
Path widening from the red lion 

Handrails broken by falling tree

Fence broken South end adj kissing gate
Several trees fallen during storms and hung on adjacent trees (not on footpath)
	

2 post installed
Handrail and posts



2 new posts installed
4 flat rails
2 new posts and three rails

Fell trees
	C31/1/25

C12/2/25
C12/2/25

C12/01/26


C19/12/25
C23/1/26


C25/3/26

	39
	7,10
	22/8/24SR

11/3/25GH
10/7/25SR
8/5/26SR
	Dense nettles around finger post
Stile on middle of field propped up
OK
Ok
Ok
	
	

	40
	7,10
	25/2/25GH
10/7/25SR
8/5/26SR
	Ok
Ok
Ok
	
	

	42
	1,3,4
	
	Finger post broken
	New finger post
	C23/1/26

	43
	1,3,4
	
	
	
	

	44
	3
	
	
	
	

	45
	2
	
	
	
	

	46
	2
	
	
	
	

	47
	1
	15/8/25SR
	OK partly closed solar panel work
	
	

	48
	1,4
	30/8/24SR

2/3/25SR
15/8/25SR
	Very overgrown,substation and rear of waste
OK but strimming will be reqd
Partly closed solar panel work
	
	

	49
	1
	
	
	
	

	50
	2
	
	
	
	

	51a
	1,2
	23/3/23GH

20/4/23GH,JB
15/8/25SR
	Path ok, latch on gate needs attention
Finger post reqd at roadside
OK
	
	

	51b
	1
	
	
	
	

	52
	2
	


	Closure order put on this path Jan 2016
	P Rochford SCC looking at possible re route of this path


	


	53
	1,4
	
	
	
	

	54
	2
	
	Not found, probably a path to a well in past times.
	
	

	55
	2
	



6/11/23 member of public

9/11/23KH,IM


8/11/24

16/5/25GH







	Step missing on stile, walkers using adjacent gate. Laylandi hedge at Shepherds lodge blocking path.
Path from Wetley Abbey farm to 
Cellarhead becoming impassable due to overgrown brambles.
Limited strimming carried out due to very wet ground (knee deep in places)
Rotten step post at junction with 56
Rotten steps on two stiles, strimming reqd.
	Stile repaired by landowner?

Contact owner to cut back




	

	56
	2
	
	
	
	

	57
	1
	
	Not found
	
	

	58
	1
	
	
	
	

	59
	1
	GH30/3/21
15/8/25SR
	Path blocked in coal yard
Still blocked
	Re route of path required?
	

	60
	1
	15/8/25SR
	Gates locked
	 
	

	??
	
	
	
	
	

	62
	3
	2/3/21GH
	Built over by house owner
	
	

	63
	3
	21/3/26SR
	Ok
	
	

	64
	2,3
	
	
	
	

	65
	2
	
	
	
	

	66
	2
	
	
	
	

	67
	2
	
	
	
	

	68
	7
	8/5/26SR
	Ok
	
	

	69
	2
	
	
	
	

	70
	2
	
	House owner? Removed finger post and blocked off path with gates.
	
	

	71
	2
	
	
	
	

	72
	5
	8/5/26SR
	Ok
	
	

	73
	9
	
	
	
	

	74
	5,6
	15/3/26SR
	Ok
	
	

	75
	8
	
	
	
	

	76
	8
	
	
	
	

	77
	9
	
	
	
	

	78
	6
	15/3/26SR
	Ok
	
	

	79
	2
	
	
	
	

	80
	7
	
	
	
	

	81
	7
	
	
	
	

	82
	7
	
	
	
	

	83
	7
	
	
	
	

	0.1632
	3,4

	
	
	
	

	 IR/2248
	6,7
	15/3/26SR
8/5/26SR
	Ok
Needs strimming
	
	

	IR/2465
	6
	15/3/26SR
	Ok
	
	

	IR/2575
	6,7
	15/3/26SR
8/5/26SR
	Ok
Needs clearing
	
	

	IR/2240
	7
	8/5/26SR
	Ok
	
	

	1R/1986
	7
	8/5/26SR
	Ok
	
	

	IR/1987
	6
	15/3/26SR
	Ok
	
	

	IR/1988
	7
	
	
	
	

	IR/1989
	7
	8/5/26SR
	Ok
	
	

	0.1631
	8
	
	
	
	

	IR/2319
	1
	
	
	
	

	
	
	
	
	
	



