Cheddleton Footpaths 2026             (includes outstanding work from 2025)

| Path No | Map | Date of Inspection | Comments | Materials Reqd | Status C = completed |
| --- | --- | --- | --- | --- | --- |
| 1 | 5,6 | 8/5/26SR | Ok |  |  |
| 2 | 2 |  |  |  |  |
| 2 | 5,6 | 8/5/26SR | Ok |  |  |
| 3 | 5 | 8/5/26 | Ok |  |  |
| 4 | 5 |  |  |  |  |
| 5 | 6 | 15/3/26SR 8/5/26 | Ok Ok |  |  |
| 6 | 5 | 15/3/26SR 8/5/26SR | Ok Ok |  |  |
| 7 | 6 | 8/5/26SR | Ok |  |  |
| 8 | 6 |  |  |  |  |
| 9 | 6 | 15/3/26SR | Ok |  |  |
| 10 | 6 | 15/3/26SR | Ok |  |  |
| 11 | 5 | 8/5/26SR | Ok |  |  |
| 11 | 8 |  |  |  |  |
| 12 | 5 | 8/5/26SR | OK |  |  |
| 13 | 5 | 8/5/26SR | Ok |  |  |
| 14 (bridle) | 5 |  |  |  |  |
| 15 | 5 |  |  |  |  |
| 16 | 5 | 8/5/26SR | OK |  |  |
| 17 | 3,4,5,6 |  |  |  |  |
| 18 | 3,4 | 21/3/26SR | Ok |  |  |
| 19 | 4 |  |  |  |  |
| 20 | 6 |  |  |  |  |
| 21 | 3,6 | 21/3/26SR | Ok |  |  |
| 22 | 3,6 | 15/3/26SR | Ok |  |  |
| 23 | 7 |  |  |  |  |
| 24 | 7,8,9 | 8/5/26SR | OK | Information board installed at butter cross | C11/2/26 |
| 25 | 8,9 |  |  |  |  |
| 26 | 7,8 | 1/26 member of public | Finger post sawn through | New finger post | C23/1/26 |
| 27 | 8 |  |  |  |  |
| 28 | 8,9 |  |  |  |  |
| 29 | 8 |  |  |  |  |
| 30 | 7,8 |  |  |  |  |
| 31 | 7,8 |  |  |  |  |
| 32a | 8 |  |  |  |  |
| 32b (bridle) | 8 |  |  |  |  |
| 33 | 7 |  |  |  |  |
| 34 | 9 |  |  |  |  |
| 35 (bridle) | 8 |  |  |  |  |
| 36a | 8 |  |  |  |  |
| 36b (bridle) | 8 |  |  |  |  |
| 36c (bridle) | 8 |  |  |  |  |
| 37 | 8 |  |  |  |  |
| 38 | 7 | 15/1/25IM/MB 31/1/25IM/MB 12/12/25IM 12/12/25IM | 3 fallen trees need felling in woods (not on footpath) 2 handrail posts rotten Additional handrailing reqd at Red Lion end Path widening from the red lion Handrails broken by falling tree Fence broken South end adj kissing gate Several trees fallen during storms and hung on adjacent trees (not on footpath) | 2 post installed Handrail and posts 2 new posts installed 4 flat rails 2 new posts and three rails Fell trees | C31/1/25 C12/2/25 C12/2/25 C12/01/26 C19/12/25 C23/1/26 C25/3/26 |
| 39 | 7,10 | 22/8/24SR 11/3/25GH 10/7/25SR 8/5/26SR | Dense nettles around finger post Stile on middle of field propped up OK Ok Ok |  |  |
| 40 | 7,10 | 25/2/25GH 10/7/25SR 8/5/26SR | Ok Ok Ok |  |  |
| 42 | 1,3,4 |  | Finger post broken | New finger post | C23/1/26 |
| 43 | 1,3,4 |  |  |  |  |
| 44 | 3 |  |  |  |  |
| 45 | 2 |  |  |  |  |
| 46 | 2 |  |  |  |  |
| 47 | 1 | 15/8/25SR | OK partly closed solar panel work |  |  |
| 48 | 1,4 | 30/8/24SR 2/3/25SR 15/8/25SR | Very overgrown,substation and rear of waste OK but strimming will be reqd Partly closed solar panel work |  |  |
| 49 | 1 |  |  |  |  |
| 50 | 2 |  |  |  |  |
| 51a | 1,2 | 23/3/23GH 20/4/23GH,JB 15/8/25SR | Path ok, latch on gate needs attention Finger post reqd at roadside OK |  |  |
| 51b | 1 |  |  |  |  |
| 52 | 2 |  | Closure order put on this path Jan 2016 | P Rochford SCC looking at possible re route of this path |  |
| 53 | 1,4 |  |  |  |  |
| 54 | 2 |  | Not found, probably a path to a well in past times. |  |  |
| 55 | 2 | 6/11/23 member of public 9/11/23KH,IM 8/11/24 16/5/25GH | Step missing on stile, walkers using adjacent gate. Laylandi hedge at Shepherds lodge blocking path. Path from Wetley Abbey farm to Cellarhead becoming impassable due to overgrown brambles. Limited strimming carried out due to very wet ground (knee deep in places) Rotten step post at junction with 56 Rotten steps on two stiles, strimming reqd. | Stile repaired by landowner? Contact owner to cut back |  |
| 56 | 2 |  |  |  |  |
| 57 | 1 |  | Not found |  |  |
| 58 | 1 |  |  |  |  |
| 59 | 1 | GH30/3/21 15/8/25SR | Path blocked in coal yard Still blocked | Re route of path required? |  |
| 60 | 1 | 15/8/25SR | Gates locked |  |  |
| ?? |  |  |  |  |  |
| 62 | 3 | 2/3/21GH | Built over by house owner |  |  |
| 63 | 3 | 21/3/26SR | Ok |  |  |
| 64 | 2,3 |  |  |  |  |
| 65 | 2 |  |  |  |  |
| 66 | 2 |  |  |  |  |
| 67 | 2 |  |  |  |  |
| 68 | 7 | 8/5/26SR | Ok |  |  |
| 69 | 2 |  |  |  |  |
| 70 | 2 |  | House owner? Removed finger post and blocked off path with gates. |  |  |
| 71 | 2 |  |  |  |  |
| 72 | 5 | 8/5/26SR | Ok |  |  |
| 73 | 9 |  |  |  |  |
| 74 | 5,6 | 15/3/26SR | Ok |  |  |
| 75 | 8 |  |  |  |  |
| 76 | 8 |  |  |  |  |
| 77 | 9 |  |  |  |  |
| 78 | 6 | 15/3/26SR | Ok |  |  |
| 79 | 2 |  |  |  |  |
| 80 | 7 |  |  |  |  |
| 81 | 7 |  |  |  |  |
| 82 | 7 |  |  |  |  |
| 83 | 7 |  |  |  |  |
| 0.1632 | 3,4 |  |  |  |  |
| IR/2248 | 6,7 | 15/3/26SR 8/5/26SR | Ok Needs strimming |  |  |
| IR/2465 | 6 | 15/3/26SR | Ok |  |  |
| IR/2575 | 6,7 | 15/3/26SR 8/5/26SR | Ok Needs clearing |  |  |
| IR/2240 | 7 | 8/5/26SR | Ok |  |  |
| 1R/1986 | 7 | 8/5/26SR | Ok |  |  |
| IR/1987 | 6 | 15/3/26SR | Ok |  |  |
| IR/1988 | 7 |  |  |  |  |
| IR/1989 | 7 | 8/5/26SR | Ok |  |  |
| 0.1631 | 8 |  |  |  |  |
| IR/2319 | 1 |  |  |  |  |